# Encova Hub Week One Milestone

Daily learning plan and instructions for Codex

Developer: Talha Ahmad Awan | Duration: 7 days | Time: 4 hours per day

## Milestone goal

Build a local client-management flow: create a client through a form, validate the request on the server, and show the client in a list. Understand and explain every step. This is week one of the larger Encova Hub project.

## Instructions for Codex

Act as my coding mentor. Help me learn Next.js, TypeScript, and backend development. Use simple English.

Work on one day at a time. Start by inspecting the repository, its instructions, and any progress notes. Check what actually exists before deciding what remains.

Explain today’s goal and split it into small tasks. Let me attempt the important logic. Give hints before full solutions unless I explicitly ask you to implement it.

When I ask for implementation, make the requested changes, explain them, and ask me a short question to check my understanding.

Follow the existing project structure and reuse components. Keep changes limited to the current day. Do not add features from later weeks.

Run relevant checks before calling work complete. Distinguish implemented, verified, and understood; ask me to explain the feature before marking the learning check complete.

At the end of each session, update WEEK_1_PROGRESS.md in the repository with the day, completed work, checks actually run, remaining issues, learning check, and next task.

When I say “continue”, read that progress file and inspect the code. Resume unfinished work first. Do not assume a day is complete just because the date changed.

Do not claim tests passed without running them. Do not push, deploy, or modify unrelated files unless I ask.

## Scope for this week

Use Next.js App Router, TypeScript strict mode, Tailwind, Zod, and focused validation tests. Keep data in a temporary server-side memory store. No database, authentication, project/task features, or public deployment this week. Use fake client data only.

Memory data can reset during development or differ between server processes. Treat it as disposable practice; PostgreSQL replaces it in week two.

# Daily work plan

## Day 1 Project setup

Tasks: Create or inspect the Next.js project. Enable TypeScript strict mode and Tailwind. Initialize Git if needed. Create only the folders needed now. Write the project purpose, setup steps, and week-one scope in README.

Done when: The app runs locally. I can explain what pages, API handlers, and services do.

## Day 2 TypeScript practice

Tasks: Define Client, UserRole, ProjectStatus, TaskStatus, and Priority. Practice optional fields, unions, unknown, narrowing, and async functions using small examples. Do not build the other feature modules yet.

Done when: Type checking passes. I can write a typed function and explain why request data still needs runtime validation.

## Day 3 Read clients

Tasks: Create a temporary server-only client store and service. Build GET /api/clients. Inspect the response using an API client or browser. Keep response objects explicit.

Done when: GET returns 200 with { "data": [...] }. An empty store returns { "data": [] }.

## Day 4 Create clients

Tasks: Build POST /api/clients with Zod validation. Require a trimmed nonblank name of at most 120 characters. Email, company, and notes are optional; validate email when supplied and reject unknown fields. Generate the ID and timestamps on the server.

Done when: Valid input returns 201. Malformed JSON returns 400. Invalid fields return 422 without creating a client.

# Daily work plan continued

## Day 5 Connect the interface

Tasks: Build a simple /clients page, client form, and list. Submit through the API and refresh the displayed data on success. Add pending, empty, success, and error states. Keep styling minimal.

Done when: A client can be created through the form and appears in the list. Failed submissions preserve input and show useful errors.

## Day 6 Test and debug

Tasks: Check valid input, blank names, names over 120 characters, invalid emails, and unknown fields. Add focused validation tests. Trace and fix failed requests. Run type checking and a production build.

Done when: Record actual results. Invalid input does not mutate the store. I can explain one bug and how I found its cause.

## Day 7 Independent review

Tasks: Rebuild one endpoint without AI-generated code, then compare behavior. Update README and progress notes. Demonstrate the client flow. Sketch the client-to-project database relationship for week two.

Done when: I can explain the request flow independently. Setup instructions work, checks pass, and remaining limitations are documented.

## Daily time budget

40 min study • 100 min building • 10 min break • 50 min testing and review • 25 min independent explanation • 15 min notes and commit preparation. Total: 4 hours.

## Final acceptance checklist

Client listing and creation work locally.

Server validation rejects invalid data with useful errors.

The UI handles pending, empty, success, and failure states.

Type checking, validation tests, and the production build pass.

README explains setup and temporary-storage limitations.

I can rebuild one endpoint and explain form → request → validation → service → response → UI.

## How to begin each session

Give Codex this document and say: “Start Day 1. Inspect my repository first, then guide me through today’s tasks one at a time. Help me understand the code. Update WEEK_1_PROGRESS.md when we finish.” For later sessions, say: “Continue the week-one milestone from my progress file.”

This document guides Codex when you start a session; it does not schedule daily sessions or run Codex automatically.